|  |  |
| --- | --- |
|  | ISE 0801- Meeting minutes  December 3, 2016 |

# Attendees

Supervisor: Mr.ChienBD

Student: QuyetNH, HuyKH, TungNX, ToanMQ, GiangPV

# 

# Scriber

GiangPV

# 

# Agenda

* Discuss about Unit test make sure .Make unit test about for 2 function Make sure Unit test pass all case of function.
* Make a test plan.
* List all bug in process.
* Summit document on Sunday 11 December 2016.
* Summit slide on Tuesday 13 December 2016.

# Detail Business

* **Assign task for next week:** See the table below.

# Task & Deadline

|  |  |  |
| --- | --- | --- |
| Task Name | Division | Deadline |
| Report No.4: Software Design Description (SDD) | * TungNX, HuyKH * ToanMQ | 11/12/2016 |
| Testing:  +Finish and review all test cases  +Finish Report No.5: Software Test Documentation (STD) | GiangPV | 6/12/2016 |
| • Report No.1: Introduction  • Report No.2: Software Project Management Plan (SPMP)  • Report No.3: Software Requirements Specifications (SRS) | QuyetNH | 11/12/2016 |

# Next Meeting

Time: December 10th, 2016

Place: Mydinh, Hanoi.