|  |  |
| --- | --- |
|  | ISE 0801- Meeting minutes  October 8, 2016 |

# Attendees

Supervisor: Mr.ChienBD

Student: QuyetNH, HuyKH, TungNX, ToanMQ, GiangPV

# 

# Scriber

# QuyetNH, GiangPV

# Agenda

* ERD diagram
* User Case Diagram
* Function
* Non Function
* Databases

# 

# Detail Business

* **Checklist:** Discuss about checklist follow form of university.
* **Discuss about ERD diagram: after see and** discuss about 4 entities and relationship of them we need to add clearly relationship between 2 entities. Base on ERD Diagram we need to create database.
* **User Case Diagram:** give more details for each user case.
* Function: Make them as detail as possible to help end user can clearly understand the description.
* **Non Function:** Base on what and how the system can do the best.
* **Database:** Discuss about database and Vuforia database can run parallel. Analysis about Database of Museum or public on website
* **Assign task for next week:** See table below.

# Task & Deadline

|  |  |  |
| --- | --- | --- |
| Task Name | Division | Deadline |
| Detail SRS: Divide user cases and write description under end user’s point of view as clear as possible and draw User case diagram to complete Report number 3 | * QuyetNH, ToanMQ | 15/10/2016 |
| Upgrade ERD: Studying UML standard then draw URD diagram more accurate. Note that have to show relationship between entities clearly. | GiangPV | 12/10/2016 |
| DB Design: From ERD, create system’s database definition. | All members | 10/10/2016 |
| Begin to code several main functions: login, register and account manager,…  Base on DB to start coding back end part. | TungNX (lead), HuyKH, GiangPV |  |
| Studying Android Studio then start coding application’s main function. | QuyetNH, ToanMQ |  |

# Next Meeting

Waiting