|  |  |
| --- | --- |
|  | ISE 0801- Meeting minutes 5  October 23, 2016 |

# Attendees

Supervisor: Mr.ChienBD

Student: QuyetNH, HuyKH, TungNX, ToanMQ, GiangPV

# 

# Scriber

# HuyKH.

# Agenda

Time : 9am – 10:30 am

Venue : Go Noi That Coffee in Ha Noi

* 9:00 – 9h15: Report Tasks in last two weeks
* 9:15 – 9h30: Check Databases
* 9:30 - 10:00: Wireframe, Flow Chart Web Service
* 10:00 - 10:20: Report status Mobile APP
* 10:15 – 10:30: Task in next week.

# 

# Detail Business

1. All member report their tasks in last two weeks (from 8/10 -21/10).

**Quyết and Toàn** made plan to did Mobile App. Now,we can recognize image , audio, text using android studio.

**Giang** learned knowledge about test case and created some test cases from use cases.

**Tung** developed wireframe, updated database, created flow chart.

**Huy** wrote guide to setting environment and created API for web service

1. Check Database:

Check Data type some value:

* Password/ email: varchar.
* Time: Date time

Status – Previous status

* Current status

Contend of object(Audio, video, model 3D...) can’t be multi-value.

Int🡪 type int.

All Diagram should be flow UML standard.

1. Test

System test cases:Identify different function in system, handle all case to test. About 1K log – 60 test cases.

Multi test: random test

* **Assign task for next week:** See table below.

# Task & Deadline

|  |  |  |
| --- | --- | --- |
| Task Name | Division | Deadline |
| Check Database  (Data type, draw Diagram flow UML standard) | -Tùng | 26/10/2016 |
| Identify test case from use case  (1k log -60 test cases) -20-30% | -GiangPV | 28/10/2016 |
| Create Class Diagram, Statement Diagram, Sequence Diagram | -All member | 28/10/2016 |
| Code back end function: (30%)  - Login  - Create, Update, Delete, Fix of User function, Admin | -Huy | 28/10/2016 |
| Code front end(80%) | -Tùng | 28/10/2016 |
| Develop Mobile App using Android Studio  (20%) | -QuyetNH, ToanMQ | 28/10/2016 |

# Risk & Isue

Start new block in next week.

- Huy, Quyết have 2 subject.

- Tùng has 3 subject.

- Giang has 1 subject.

Skill coding of all member is not good.

**Deadline : Have only 7 weeks.**

# Next Meeting

29/10/2016