|  |  |
| --- | --- |
|  | ISE 0801- Meeting minutes  October 29, 2016 |

# Attendees

Supervisor: Mr.ChienBD

Student: QuyetNH, HuyKH, TungNX, ToanMQ

# 

# Scriber

QuyetNH

# 

# Agenda

* Summarize progress of project (App, web service, document) and demonstration.
* Analyze some change of the system base- on new status and practical condition.
* Discuss and analyze issues/ risks and how to deal with them.
* Assign task for next week.

# 

# Detail Business

* **Summarize progress of project:**
* **Application:** Now, we can recognize images and then show its corresponding audio content. User can turn off audio by touching on the screen if they want.  
  However, while working with Vuforia, cloud database does not support object scan target (Od file). So now, we concentrate on using image as target and store some object scan target on local for demonstration, and use image of those object on cloud at the same time.

Because of using Vuforia free version, we accept their watermark is displayed on the app screen. This issue can be solve if we commercialize our application in the future and use Vuforia full service.

* **Web service:** Web system for user management now is available. Login, logout function is running. With corresponding kind of user, system now can identify and give them authorities.   
  At this time, all wire frame and user interface are completed.   
  Moreover, now backend team decides to change system from service component to MVC. That is more suitable with practical status and team operation.

On other hand, database also is adjusted on Guest request table and Account table.  
Now, we are considering on encode Vuforia cloud key to save on the database.  
One more thing, we also need more study to using plugin player to work with videos in video manager scope.

* **Document:** SRS (report number 3) being written and complete at this week (up to November 5th 2016).
* **Discuss and analyze issues/ risks and how to deal with them:** See above.
* **Other knowledge:** Version management, testing, risk management,…
* **Assign task for next week:** See the table below.

# Task & Deadline

|  |  |  |
| --- | --- | --- |
| Task Name | Division | Deadline |
| Web service: complete all of main functions for admin and museum (CRUD) | * TungNX, HuyKH | 5/11/2014 |
| Testing: Use case create for 6 screens | GiangPV | 5/11/2014 |
| Application: working with video in term of display on application | ToanMQ | 5/11/2014 |
| SRS | QuyetNH | 5/11/2014 |

# Next Meeting

Time: November 5th, 2016

Place: Mydinh, Hanoi.