|  |  |
| --- | --- |
|  | ISE 0801- Meeting minutes  November 06, 2016 |

# Attendees

Supervisor: Mr.ChienBD

Student: QuyetNH, HuyKH, TungNX, ToanMQ, GiangPV

# 

# Scriber

TungNX

# 

# Agenda

* Summarize progress of project (App, web service, document) and demonstration.
* Analyze some change of the system base- on new status and practical condition.
* Discuss and analyze issues/ risks and how to deal with them.
* Assign task for next week.

# 

# Detail Business

* **Summarize progress of project:**
* **Application:** Now, we can recognize images, then show videos or audio . But we must deal with a problem that the user need to choose audio contents or video contents to display before jump to camera to scan objects. Mean, user experience is not really good. We will try to find the better method to switch between audio contents and video contents to improve user experience.
* **Web system:** Web system for user management and admin management now is available. We almost finish the main functions for admin and museum (CRUD). Still remain validating function and Uploading feature. In the meeting, we discussed about some functions that we can enhance :

+ Search function: Using Full Text Search, increase filter level (advanced searching)

+ We can use the same form for viewing and editing the museum info . Because the museum info is not complicated.

+ Consider to add the filter for the List of artifacts (filter by status)

+ Consider to add Super Admin to Group of account. Super Admin can create Admin account .

+ Research about SQL injection – problem about security.

+ We must to finish the website soon and research about the way co communicate between Website and App.

* **Document:** SRS (report number 3) still being written and try to complete at next week (up to November 11th 2016). The document of test case also.

In the meeting, somethings we note:

+ Checking and correcting spelling and grammar.

+ Looking for the document about the use case diagram of Microsoft. Definition and different between Extend/Include when writing SRS.

+ Consider about non-function part, problem about performance.

* **Discuss and analyze issues/ risks and how to deal with them:** See above.
* **Other knowledge:** Version management, testing, risk management,…
* **Assign task for next week:** See the table below.

# Task & Deadline

|  |  |  |
| --- | --- | --- |
| Task Name | Division | Deadline |
| Web system: complete the website , validating, uploading functions, find the way to communicate between Web and App | * TungNX, HuyKH | 11/11/2016 |
| Testing: Keep working with the test case document. | GiangPV | 11/11/2016 |
| Application: working with the app, find the best way to improve the user experience when switching between audio contents and video contents. | ToanMQ | 11/11/2016 |
| SRS | QuyetNH | 11/11/2016 |

# Next Meeting

Time: November 11th, 2016

Place: Mydinh, Hanoi.