|  |  |
| --- | --- |
|  | ISE 0801- Meeting minutes  November 14, 2016 |

# Attendees

Supervisor: Mr.ChienBD

Student: QuyetNH, HuyKH, TungNX, ToanMQ, GiangPV

# 

# Scriber

ToanMQ

# 

# Agenda

* Summarize progress of project (App, web service, document) and demonstration.
* Analyze some change of the system base- on new status and practical condition.
* Discuss and analyze issues/ risks and how to deal with them.
* Assign task for next week.

# 

# Detail Business

* **Summarize progress of project:**
* **Application:** Now, Android app can choose audio contents or video contents to display after objects had founded. And we can play video or audio from link online. However, we have a new issue, Android app has not detect target from Vuforia service yet (target on cloud).
* **Web system:**

+ Upload function: Working on upload data functions, now we have not upload target to Vuforia server yet.

+ Search function: Full Text Search is still in progress. This function displaying all objects when client clicks search button without any key word. We must edit this function. Consider to add the filter function for the List of suggests keyword when input text to search.

+ Validity’s issue: Need to create validate function on front-end to support back-end.

+ Hosting’s issue: Hosting provide cannot support the protocol that our web service needs.

* **Document:**

+ SRS is describing some main functions of system such as: login, logout, register and get new password…

+ User cases having same function need to write that one function for all User case.

+ Functions must be defined in SRS before implement code to synchrony between coding and document.

* **Testing:** Need to rewrite all test cases. Login function is tested and passed.
* **Discuss and analyze issues/ risks and how to deal with them:** See above.
* **Assign task for next week:** See the table below.

# Task & Deadline

|  |  |  |
| --- | --- | --- |
| Task Name | Division | Deadline |
| Web system:  + Buy a host and Upload Data to host.  +Write API to communicate with Vuforia service.  +Implement validation function. | * TungNX, HuyKH | 18/11/2016 |
| Testing:  +Rewrite all test cases  +Submit all test progress | GiangPV | 18/11/2016 12/11/2016 |
| Application:  +Working with the app. Use Vuforia online service to detect target.  + Implement code to read JSON object from sever.  + Start coding API to communicate with back-end. | ToanMQ | 18/11/2016 |
| SRS: Continue create business rule. Support tester to create test cases | QuyetNH | 18/11/2016 |

# Next Meeting

Time: November 19th, 2016

Place: Mydinh, Hanoi.