|  |  |
| --- | --- |
|  | ISE 0801- Meeting minutes  November 26, 2016 |

# Attendees

Supervisor: Mr.ChienBD

Student: QuyetNH, HuyKH, TungNX, ToanMQ, GiangPV

# 

# Scriber

QuyetNH

# 

# Agenda

* Summarize progress of project (App, web service, document) and demonstration.
* Analyze some change of the system base- on new status and practical condition.
* Discuss and analyze issues/ risks and how to deal with them.
* Assign task for next week.

# 

# Detail Business

* **Summarize progress of project:**
* **Application:** Now, Android app can choose audio contents or video contents to display after objects had founded. And we can play video or audio from link online. The issue “Android app has not detects target from Vuforia service (target on cloud)” is solved. Now, user do not have to kept mobile’s camera scan object, they can use application to detect object only then can watch video in Hands free activation instead.
* **Web system:**

+ Upload function: Working on upload data functions, now we have not upload target to Vuforia server yet.

+ Search function: Full Text Search is completed. This function displays all objects when client clicks search button without any key word. Consider to add the filter function for the List of suggests keyword when input text to search.

Generally, all of functions of web service are completed.

We need to fix some small thing to make our service better:

* + - When upload image target, if this image name had already existed then system have to show an error to user.
    - When searching, searching bar have to save search key word to show user what are they searching for.
    - Trigger to delete link to format password.
* **Document:**

+ SRS is completed and we go to create Project plan (Report number 2).

+ Project plan have to matching with process model and milestones in project schedule given from school.

**Testing:** + User cases are in process. We can put test case in appendix.

+ Need to create at least 800 test cases.

+ Discuss about unit test.

* **Discuss and analyze issues/ risks and how to deal with them:** See above.
* **Assign task for next week:** See the table below.

# Task & Deadline

|  |  |  |
| --- | --- | --- |
| Task Name | Division | Deadline |
| Web system:  + Change password function  + Send email function  + Implement validation function.   * Complete web service. | * TungNX, HuyKH | 30/11/2016 |
| Testing:  +Create 800 test cases  +Submit all test progress | GiangPV | 30/11/2016 |
| Application:  +Working with the app. Use Vuforia online service to detect target.  + Implement code to read JSON object from sever.  + Start coding API to communicate with back-end.   * Complete mobile app with full sequence. | ToanMQ | 28/11/2016 |
| SRS: update SRS base on some practical situation. | QuyetNH | 28/11/2016 |
| Project plan: Study how to use Microsoft Project tool to create plan (report number 2). | QuyetNH | 2/12/2016 |
| Software Design Description: Study how to draw system diagrams and create report number 4. | - TungNX, HuyKH | 1/12/2016 |

# Next Meeting

Time: November 19th, 2016

Place: Mydinh, Hanoi.